Splitbo KPI & MVP Tracker

| Field | Value |
| --- | --- |
| Version | 1.0 |
| Date | September 18, 2026 |
| Author | Vikas Chauhan |
| Audience | Founders · Engineering · Design |
| Framework | PM/CEO + Sr Engineer + Sr UX Designer perspectives |

This document tracks the metrics that matter at every layer: business outcomes (PM/CEO), technical excellence (Sr Engineer), and user experience quality (Sr UX Designer). Review weekly pre-launch, monthly post-launch.

# Part 1 — PM / CEO Lens: Business & Product KPIs

Think in outcomes, not features. Every metric below ties to user retention, word-of-mouth, or monetisation runway.

## 1.1 North Star Metric

Monthly Active Expense-Splitting Users (MAESU) — users who add ≥1 expense or settlement in a rolling 30-day window. This combines acquisition, engagement, and retention in one number.

## 1.2 OKRs — MVP Launch (Month 0–3)

| Objective | Key Result | Target | Status |
| --- | --- | --- | --- |
| Launch on App Store + Play Store + Web | All 3 platforms live, zero P0 crash bugs | Month 1 | — |
| Achieve product–market fit signal | Week-4 retention ≥ 30% | 30% | — |
| Drive organic growth | ≥40% of new users from referral / invite link | 40% | — |
| Validate core loop | Avg. expenses per active group ≥ 5 in first 30 days | 5 | — |
| Build trust | App Store rating ≥ 4.4 stars at 100 reviews | 4.4 ★ | — |

## 1.3 Growth Funnel KPIs

| Stage | Metric | MVP Target | 6-Month Target |
| --- | --- | --- | --- |
| Acquisition | New signups / week | 50 | 500 |
| Activation | % users who add first expense | 60% | 70% |
| Retention | D7 retention | 25% | 35% |
| Retention | D30 retention | 15% | 28% |
| Revenue (future) | Paid tier conversion | N/A | 2% |
| Referral | K-factor (invites sent per user) | 0.4 | 0.8 |

## 1.4 Feature Priority (MoSCoW)

| Priority | Feature | Rationale |
| --- | --- | --- |
| Must | Add expense (equal / exact / percentage split) | Core loop — no value without this |
| Must | Group creation and member invite via link | Groups are the retention hook |
| Must | Real-time balance summary (you owe / owed) | Trust driver — must be instant + accurate |
| Must | Settle up (record settlement) | Closure — removes friction from social debt |
| Must | Push notifications on expense added | Re-engagement — India users expect this |
| Should | Expense receipt photo | Reduces disputes |
| Should | Simplify debts algorithm | Reduces number of transfers in a group |
| Should | INR / UPI deep link for settlement | India-first differentiator |
| Could | Recurring expenses | Power users; post-MVP |
| Won't | In-app payments / escrow | Regulatory + licensing complexity — out of scope v1 |

## 1.5 Launch Milestones

| Milestone | Target Date | Owner | Done? |
| --- | --- | --- | --- |
| Firestore security rules reviewed | Week 2 | Eng | — |
| EAS build passes iOS + Android | Week 3 | Eng | — |
| App Store + Play Store submission | Week 4 | Eng | — |
| 10 beta users onboarded (friends / family) | Week 4 | PM | — |
| App Store approved + live | Week 6 | PM | — |
| First 50 real groups created | Month 2 | PM | — |
| Week-4 retention ≥ 25% confirmed | Month 2 | PM | — |
| Public launch announcement | Month 3 | PM | — |

# Part 2 — Sr Engineer Lens: Technical KPIs & Milestones

Ship fast, but never compromise data integrity. Balance accuracy is non-negotiable — one wrong number destroys trust permanently.

## 2.1 Performance Benchmarks (Production Targets)

| Metric | Target | Measurement Method | Priority |
| --- | --- | --- | --- |
| App cold start (iOS/Android) | < 2.5 s | Expo perf monitor / Xcode Instruments | P0 |
| App cold start (Web PWA) | < 3.0 s | Lighthouse / Web Vitals | P0 |
| Expense add → balance updated | < 1.5 s | Cloud Function execution logs | P0 |
| Firestore snapshot latency (P99) | < 500 ms | Firebase Performance SDK | P0 |
| Screen-to-screen navigation | < 300 ms | React Native FPS monitor | P1 |
| Push notification delivery | < 5 s | FCM delivery reports | P1 |
| Offline → online resync | < 3 s | Manual + automated test | P1 |
| JS bundle size (web) | < 500 KB gzipped | webpack-bundle-analyzer | P2 |

## 2.2 Reliability & Correctness KPIs

| Metric | Target | Notes |
| --- | --- | --- |
| Balance calculation accuracy | 100% | Cloud Function is sole writer — zero client drift |
| Crash-free sessions (mobile) | > 99.5% | Firebase Crashlytics |
| Cloud Function error rate | < 0.1% | Firebase Functions logs |
| Firestore read cost / MAU | < ₹50/month at 1k MAU | Monitor via GCP billing alerts |
| Security rule test coverage | 100% of collection paths | firebase emulator:exec |
| Unit test coverage (functions) | ≥ 80% | Jest + functions emulator |

## 2.3 Technical Milestones (Sr Engineer Definition of Done)

| Milestone | Acceptance Criteria | Sprint |
| --- | --- | --- |
| Firestore data model finalized | Schema matches Architecture doc; security rules written + tested | Sprint 1 |
| Cloud Functions: onExpenseWrite | Balance cache updated atomically; idempotent on retry | Sprint 1 |
| Cloud Functions: onSettlementWrite | Balances correctly zeroed; notification dispatched | Sprint 2 |
| Auth flow complete (Email + Google + Phone OTP) | All 3 paths tested on iOS + Android + Web | Sprint 2 |
| Offline-first validated | Add expense offline → syncs on reconnect; no data loss | Sprint 3 |
| EAS build pipeline green | iOS .ipa + Android .aab built from CI; env vars in EAS Secrets | Sprint 3 |
| PWA offline shell | App loads from service worker when offline on Chrome / Safari | Sprint 4 |
| Performance targets met | All P0 benchmarks hit on mid-range Android (Redmi Note 12 class) | Sprint 4 |

## 2.4 Code Quality Gates (must pass before merge)

- TypeScript strict mode: zero `any` types in src/

- ESLint: zero errors, zero warnings in CI

- Firestore security rules: emulator suite passes 100% before deploy

- Cloud Function unit tests: Jest ≥ 80% branch coverage

- No hardcoded API keys or secrets — all via EAS Secrets / env vars

- Bundle size regression check on every PR (fail if +10% increase)

# Part 3 — Sr UX Designer Lens: Design Quality & Usability KPIs

Design quality is invisible when done right — users just feel the app is fast and trustworthy. Measure the absence of friction, not the presence of features.

## 3.1 Usability KPIs (Target at Launch)

| Metric | Target | Method |
| --- | --- | --- |
| Time to add first expense (new user) | < 90 seconds | Usability test (5 participants) |
| Task success rate — add expense | > 95% | Usability test |
| Task success rate — settle up | > 90% | Usability test |
| SUS score (System Usability Scale) | > 75 / 100 | Post-session survey |
| NPS (Net Promoter Score) — beta users | > 40 | In-app survey at D14 |
| CSAT — expense addition flow | > 4.2 / 5 | Post-task micro-survey |
| User error rate in split-type selection | < 5% | Error logging + session recording |

## 3.2 Design System Coverage KPIs

| Metric | Target | Notes |
| --- | --- | --- |
| Screens built from token system only | 100% | Zero hardcoded hex values in components |
| Component library coverage | > 80% | Storybook or Expo component catalogue |
| Dark mode parity | 100% | Every screen reviewed in both modes before release |
| Typography adherence | 100% | All text uses theme.ts size + weight tokens |
| Accessibility: min contrast ratio | 4.5:1 | WCAG AA — checked via Figma / axe |
| Touch target minimum size | 44×44pt | Per iOS HIG + Android MD guidelines |

## 3.3 UX Milestones (Design Definition of Done)

| Milestone | Acceptance Criteria | Sprint |
| --- | --- | --- |
| Core screens designed | Home, Group, Add Expense, Settle Up, Profile screens in Figma | Sprint 0 |
| Design tokens mapped to theme.ts | All Figma tokens match src/shared/constants/theme.ts exactly | Sprint 0 |
| Onboarding flow validated | 5-participant usability test; task success > 90% | Sprint 1 |
| Empty states designed | Zero-expense, no-groups, settled-up states all designed | Sprint 2 |
| Error + loading states | All async operations have loading skeleton + error message | Sprint 2 |
| Dark mode review | Full screen audit in dark mode; contrast ratios verified | Sprint 3 |
| Accessibility audit | VoiceOver (iOS) + TalkBack (Android) walkthrough of core flows | Sprint 4 |
| Motion review | All transitions reviewed against motion guidelines (no animated amounts) | Sprint 4 |

## 3.4 Key Design Principles (non-negotiable)

- Balance numbers are always visible above the fold — never hidden behind a tap.

- 'You owe' is orange, never red. Orange is warm; red triggers anxiety.

- Amounts use Inter 700 with tabular figures — consistency is trust.

- Maximum 3 font sizes per screen — cognitive load control.

- Every destructive action (delete, clear) requires a two-step confirmation.

- Settled state is visually de-emphasised (muted grey) — let resolved items recede.

# Part 4 — Weekly Review Dashboard

Use this table in weekly standups. Copy it to a Notion/Google Sheet and update every Monday.

| Metric | Target | W1 | W2 | W3 | W4 | Trend |
| --- | --- | --- | --- | --- | --- | --- |
| New signups | 50/wk | — | — | — | — | — |
| MAESU | growing | — | — | — | — | — |
| D7 retention | > 25% | — | — | — | — | — |
| Crash-free sessions | > 99.5% | — | — | — | — | — |
| Balance calc accuracy | 100% | — | — | — | — | — |
| App Store rating | ≥ 4.4 | — | — | — | — | — |
| NPS | > 40 | — | — | — | — | — |
| Open P0 bugs | 0 | — | — | — | — | — |
| Cloud Function error rate | < 0.1% | — | — | — | — | — |

Splitbo's unfair advantage is trust. When users see their balance is always accurate and the app never crashes, they recommend it to everyone they travel or dine with. Every KPI in this document is a proxy for that trust.